PragatiHub Progress Report
- SRS-based module status
- Date: February 6, 2026

---
Project Overview
- Objective: peer-to-peer skill learning & trading platform
- Platform: React Native + Expo (mobile-first)
- Backend: Supabase + Clerk authentication (current)
- Current focus: community and content features

---
Modules Implemented
- Authentication & Authorization
- User Profile Management
- Community Forums (communities, posts, comments, upvotes)

---
Modules Partially Implemented
- Skill Discovery & Search (community discovery + search only)
- In-App Messaging (Inbox screen placeholder)

---
Modules Remaining
- Skill Trading System
- Scheduling & Calendar
- Review & Rating
- Notification System
- Admin Dashboard
- Analytics & Reporting

---
Next Steps
- Implement skill catalog + trading workflow
- Add scheduling + real messaging
- Build ratings/reputation + notifications
- Add admin dashboard + analytics
- Test, QA, and deployment readiness